Booking System Sprint Planning Notes

Team: 6.TUES\_6:30.6

Sprint: 2

Date: 16/08/2020

Attended:

Scrum Master: Sami Yildirim

Development team: Micheal Kolev, Liangu Nie, Xiaying Wang

1. Goal

*Implement basic framework for bookings and ensure that all users can log in*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

* Logins for admin and workers
* Browse bookings by time/day
* Search bookings

By the end of the sprint the system should have the basic infrastructure required to start making bookings in the next sprint.

1. Estimation

* Admin login
  + Small – Should reuse most code from earlier login story
* Worker login
  + Small – Should reuse most code from earlier login story
* Customer browse booking
  + Medium – Significant communication between front and back end, some UI design
* Customer search booking
  + Medium – Significant communication between front and back end, some UI design