Booking System Sprint Planning Notes

Team: 6.TUES\_6:30.6

Sprint: 2

Date: 01/09/2020

Attended:

Scrum Master: Liangyu Nie

Development team: Micheal Kolev, Sami Yildirim, Xiaying Wang

1. Goal

*Make progress on the system with a focus on features for the customer side*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

* Customer appointment booking
* Customer cancel appointment
* Customer edit details
* Customer view booking history

*By the end of the sprint the customer side of the project should be largely implemented, with the core functionality of being able to book an appointment completed.*

1. Estimation

* View Booking History
  + Medium – Requires communication between front and back end, and new html code for displaying
* Edit Details
  + Small – Should be able to reuse most of the code for registering a customer
* Book an Appointment
  + Large – Core functionality of the project, requires significant communication between front and back end, and significant design for html elements, significant database infrastructure necessary
* Cancel a booking
  + Small – Should only require small amount of communication between backend and front end.