Milestone 2 plan:

In the milestone 2 we will finish 8 user storys split them into 2 sprint: sprint2 and spinrt3

Sprint2:

|  |  |  |  |
| --- | --- | --- | --- |
| User Story | Who | by | On track |
| As an admin I want to be able to log into the system to view my dashboard | Sami McGowan Yildirim | 27/08/2020 | ahead |
| As a worker I want to be able to log into the system to provide and check my availability | Sami McGowan Yildirim | 27/08/2020 | ahead |
| As a customer I want to be able to view the available days and times so I can find a day for my booking that is convenient for me | Liangyu Nie  Micheal Kolev | 28/08/2020  19:30 | ahead |
| As a customer I want to have a page that I can look up the time using search, select an appointment type so that I can select time easier | Liangyu Nie  Micheal Kolev | 25/08/2020  19:30 | ahead |

Sprint3:

|  |  |  |  |
| --- | --- | --- | --- |
| User Story | Who | by | On track |
| As a customer I want to be able to view my previous bookings to see when my previous appointments were | Sami McGowan Yildirim  Xiaying Wang | 11/09/2020  20:00 | ahead |
| As a customer I want to be able to edit my details so that if my address or phone number changes I can still be contacted | Sami McGowan Yildirim  Xiaying Wang | 11/09/2020  20:00 | ahead |
| As a customer I want to be able to book an appointment for a given date, time, and worker so that I can keep my day to day life organized | Liangyu Nie  Micheal Kolev | 11/09/2020  20:00 | ahead |
| As a customer I want to be able to cancel a booking so that if I am unable to attend, I will not be charged for the appointment | Liangyu Nie  Micheal Kolev | 11/09/2020  20:00 | ahead |