Booking System Sprint Planning Notes

Team: 6.TUES\_6:30.6

Sprint: 2

Date: 01/09/2020

Attended:

Scrum Master: Sami Yildirim

Development team: Michael Kolev, Liangyu Nie,, Xiaying Wang

## 1. Things That Went Well

* Communication – Everyone knew what they were doing
* Mid-Sprint code check-in

## 2. Things That Could Have Gone Better

* Pushing to git more frequently
* Clearer responsibilities for github tasks

## 3. Things That Surprised Us

* The variety of react modules available

## 4. Lessons Learned

* Create a git branch for your user story at the start of the sprint
* Make responsibilities for git tasks clear at stand ups

## 5. Final Thoughts

* Keep biweekly meetings
* Create git branches earlier

Booking System Sprint Planning Notes

Team: 6.TUES\_6:30.6

Sprint: 3

Date: 15/09/2020

Attended:

Scrum Master:Liangyu Nie

Development team: Michael Kolev,, Xiaying Wang, Sami Yildirim

## 1. Things That Went Well

The division of work

Everyone get the work done

## 2. Things That Could Have Gone Better

We should take a lot bit work

Push git more regularly

Each feature should have their own branch

## 3. Things That Surprised Us

Postman is useful

We finished all work even worked in mid-break

## 4. Lessons Learned

The use of postman

Optimal sprint workload

## 5. Final Thoughts

Good job for everyone’s work